## Phase 6 – Platform Services (This Week)

Monday

- ✅ External Secrets Operator

- Start Cert-Manager

Tuesday

- Finish Cert-Manager

- Implement Karpenter

- Validate automatic node provisioning

Wednesday

- Prometheus

- Grafana

- Fluent Bit

- Loki

- Dashboards

- Basic alerting

Thursday

- Integration testing

- Documentation

- Platform validation

- Troubleshooting guide

- GitHub cleanup

At this point, your Kubernetes platform would be essentially complete.

# Phase 7 – Edge & Security

### CloudFront

- CloudFront distribution

- ACM integration

- Route 53 alias

- Cache policies

- Origin request policies

- Compression

- Security headers

### WAF

You already have a Regional WAF.

Expand it by:

- Managed rule tuning

- Rate limiting

- IP reputation

- Bot Control (optional)

- Logging

- Alarms

### Shield

- Document Shield Standard

- Evaluate Shield Advanced

- If using Advanced:

  - Protection resources

  - DRT access

  - Cost protection

# Phase 8 – CI/CD & GitOps (5–7 days)

This is one of the biggest missing pieces.

## GitHub

- Branch strategy

- Protected branches

- CODEOWNERS

- PR templates

## GitHub Actions

Infrastructure pipeline

- fmt

- validate

- Checkov

- tfsec

- plan

- apply

Application pipeline

- Build

- Test

- Docker

- Scan

- Push to ECR

## Argo CD

- Installation

- Projects

- Applications

- App of Apps

- Sync policies

- Health checks

# Phase 9 – Commerce Application (2–3 weeks)

Instead of dozens of services, implement a representative set.

Core services:

- API Gateway

- Frontend

- Product

- Cart

- Order

- User

- Notification

For each:

- Dockerfile

- Deployment

- Service

- HPA

- ExternalSecret

- Istio VirtualService

- DestinationRule

- AuthorizationPolicy

# Phase 10 – Data Layer (1 week)

Implement the storage layer.

Relational

- Aurora PostgreSQL

Caching

- Redis (ElastiCache)

Object Storage

- S3

Secrets

- Secrets Manager

Backups

- Automated backups

Encryption

- KMS

Networking

- DB subnet group

- Security groups

# Phase 11 – Observability & AIOps (1–2 weeks)

Monitoring

- Prometheus

- Alertmanager

- Grafana

Logging

- Fluent Bit

- Loki

Tracing

- OpenTelemetry

- AWS X-Ray

Service Mesh

- Kiali

Dashboards

Infrastructure

Application

Business

AIOps

- CloudWatch Anomaly Detection

- EventBridge

- Lambda remediation

- SNS

- Incident automation

- Cost anomaly detection

# Phase 12 – Resilience & Scaling (4–5 days)

- Karpenter tuning

- HPA

- PDBs

- Chaos testing

- Load testing

- Failover testing

# Phase 13 – Security Hardening (4–5 days)

- Kyverno or Gatekeeper

- Image signing

- Trivy

- Secrets scanning

- OPA policies

- Runtime security (Falco if desired)

- IAM review

# Phase 14 – Testing (1 week)

Infrastructure

- Terraform validation

- Policy testing

Platform

- Kubernetes validation

- Helm validation

Application

- Integration tests

- End-to-end tests

Performance

- k6

- Load testing

Failure

- Node failures

- Pod failures

- AZ failures

# Phase 15 – Documentation (3–4 days)

- Architecture

- Sequence diagrams

- README

- Module documentation

- Runbooks

- Troubleshooting

- Cost estimates

- Deployment guide

- Interview guide

# Interview priority

If your interviews are coming soon, I'd adjust the order slightly.

## Must-have before interviews

- ✅ Infrastructure

- ✅ EKS

- ✅ Istio

- ✅ ExternalDNS

- ✅ External Secrets

- ✅ Cert-Manager

- ✅ Karpenter

- ✅ Prometheus

- ✅ Grafana

- ✅ GitHub Actions

- ✅ Argo CD

- ✅ 2–3 representative microservices

- ✅ One database

- ✅ One end-to-end user flow

That gives you a complete story to tell:

"A customer accesses the application through Route 53 and the edge layer. Traffic reaches the Kubernetes platform, is routed through the Istio ingress gateway to the appropriate microservice, which retrieves its secrets from AWS Secrets Manager via External Secrets, connects to the database, emits metrics to Prometheus, logs through Fluent Bit/Loki, traces via OpenTelemetry/X-Ray, and is deployed through a GitHub Actions → Argo CD GitOps pipeline."

Everything else—additional services, advanced AIOps, expanded observability, more sophisticated security controls—can be positioned as planned enhancements.

### Estimated effort (5 hours/day)

| Phase | Duration |
| --- | --- |
| Platform Services completion | 4 days |
| Edge & Security | 4 days |
| CI/CD & GitOps | 6 days |
| Core Microservices | 10–15 days |
| Data Layer | 5 days |
| Observability & AIOps | 7–10 days |
| Resilience & Security Hardening | 8–10 days |
| Testing & Documentation | 8–10 days |

That puts the full enterprise implementation at roughly 8–10 weeks of steady work at around 5 hours per day. The portfolio-ready version, however, is much closer and can reasonably be completed within the next couple of weeks if you keep the scope focused on the components that best demonstrate senior-level DevOps and cloud engineering skills.