# Overall Timeline

| Phase | Duration | Goal |
| --- | --- | --- |
| Phase 6 | 1 week | Finish Kubernetes Platform Services |
| Phase 7 | 1 week | Edge, Security & Networking |
| Phase 8 | 2 weeks | CI/CD & GitOps |
| Phase 9 | 2 weeks | Commerce Microservices |
| Phase 10 | 1 week | Data Layer |
| Phase 11 | 1.5 weeks | Observability & AIOps |
| Phase 12 | 1 week | Security, Testing & Resilience |
| Phase 13 | 0.5 week | Documentation & Interview Preparation |

# Week 1 (Jul 20 – Jul 26)

## Complete the Kubernetes Platform

Remaining platform services:

- Cert-Manager

- Karpenter

- Prometheus

- Grafana

- Fluent Bit

- Loki

- Kiali

- OpenTelemetry Collector

### Deliverable

A production-ready Kubernetes platform where every core operational service is deployed, integrated, and validated.

# Week 2 (Jul 27 – Aug 2)

## Edge & Security

Complete the entire ingress path.

Internet

│

Route53

│

CloudFront

│

AWS WAF

│

AWS Shield

│

ALB

│

Istio Ingress Gateway

│

EKS

Implement:

- CloudFront

- WAF improvements

- Shield documentation (and Advanced only if justified)

- TLS validation

- DNS validation

- Security headers

- Caching policies

### Deliverable

A secure, production-style internet-facing architecture.

# Weeks 3–4 (Aug 3 – Aug 16)

## CI/CD & GitOps

Infrastructure pipeline:

- Terraform fmt

- Validate

- Checkov

- tfsec

- Plan

- Apply

Application pipeline:

- Build

- Unit tests

- Docker build

- Trivy scan

- Push to ECR

GitOps:

- Argo CD

- App of Apps

- Automatic synchronization

- Rollback

- Promotion strategy

### Deliverable

A fully automated path from Git commit to deployment.

# Weeks 5–6 (Aug 17 – Aug 30)

## Commerce Platform

Rather than building dozens of services, focus on a representative architecture.

Core services:

- Frontend

- Product

- Cart

- Order

- User

- Notification

Each should include:

- Dockerfile

- Kubernetes Deployment

- Service

- HPA

- ExternalSecret

- Istio routing

- Health probes

- Resource requests and limits

### Deliverable

A realistic microservices application demonstrating service-to-service communication and operational best practices.

# Week 7 (Aug 31 – Sep 6)

## Data Layer

Implement:

- Aurora PostgreSQL

- Redis

- S3

- Secrets Manager

- KMS

- Backups

- Database subnet groups

- Security groups

Integrate the application so at least one service performs real reads and writes.

### Deliverable

An end-to-end transaction that exercises the data layer.

# Weeks 8–9 (Sep 7 – Sep 20)

## Observability & AIOps

Monitoring:

- Prometheus

- Alertmanager

- Grafana

Logging:

- Fluent Bit

- Loki

Tracing:

- OpenTelemetry

- AWS X-Ray

Visualization:

- Kiali

Automation:

- CloudWatch alarms

- SNS notifications

- EventBridge

- Lambda remediation (where appropriate)

- Cost anomaly monitoring

### Deliverable

An operational platform with metrics, logs, traces, dashboards, and automated alerts.

# Week 10 (Sep 21 – Sep 27)

## Production Readiness

Security:

- Trivy

- Kyverno or Gatekeeper (optional but valuable)

- IAM review

- Secrets audit

Resilience:

- HPA validation

- Karpenter validation

- Pod disruption budgets

- Scaling tests

- Failure testing

Testing:

- Integration tests

- End-to-end tests

- Performance tests

### Deliverable

Evidence that the platform behaves correctly under realistic operational conditions.

# Final Days (Sep 28 – Sep 30)

## Interview Preparation

This week is about making sure you can communicate what you've built.

- Final README updates

- Architecture diagrams

- Deployment guide

- Troubleshooting guide

- GitHub cleanup

- Resume refinement

- STAR stories tied to CloudHustler

- Mock interviews covering AWS, Kubernetes, Terraform, CI/CD, and system design

By October 1, you should be able to walk an interviewer through the entire platform—from the edge, through Kubernetes and service mesh, into the data layer, and out to the monitoring and operational tooling—with confidence.

# Suggested weekly rhythm (5 hours/day)

This cadence helps you balance implementation with understanding:

| Time | Activity |
| --- | --- |
| 1.5 hours | Build new functionality |
| 1 hour | Test and troubleshoot |
| 1 hour | Document what you implemented |
| 1 hour | Study the underlying concepts (so you can explain them in interviews) |
| 0.5 hour | Commit, clean up, and plan the next session |

This last point is important. One of your goals has been to understand and explain every technology at a senior level, not just make it work. Spending time each day connecting the implementation to the underlying concepts will make your interview discussions much stronger.

## What I'll do alongside you

For every major component we implement, we'll also produce:

- A concise architecture explanation.

- Common interview questions (especially scenario-based).

- Typical production failure modes.

- Step-by-step troubleshooting approaches.

- Design trade-offs and why we made specific choices in CloudHustler.

That way, by the time you begin interviewing, you'll have both a polished platform and a deep understanding of the engineering decisions behind it.