## Major architecture areas still outstanding

### Edge and security

We configured:

Route 53 → ALB → Istio → EKS

We have not yet completed the architecture shown as:

Route 53

↓

CloudFront

↓

WAF

↓

ALB

↓

Istio Ingress Gateway

Current status:

- ALB: complete

- Regional WAF on ALB: complete

- CloudFront distribution: not implemented

- CloudFront-origin configuration: not implemented

- CloudFront WAF association: not implemented

- AWS Shield Advanced: not implemented

AWS Shield Standard is automatically available for supported AWS resources, but we have not built a specific Shield Advanced implementation, subscription, protections, response team integration, or cost controls.

### Application and microservices

We have built the platform on which the microservices will run, but we have not completed the application layer:

- Frontend deployment

- Product/catalog service

- Cart service

- Order service

- Payment service

- User/customer service

- Inventory service

- Notification service

- Kubernetes Deployments and Services

- Istio routing between services

- Gateway and VirtualService resources

- Authorization policies

- DestinationRules

- retries, timeouts, circuit breaking

- application health checks

- application configuration

- end-to-end business transaction testing

At present, the infrastructure is ready to host microservices, but the commerce application itself is not integrated.

### Data layer

This is a large missing section.

Depending on the final architecture, we still need to implement resources such as:

- Amazon RDS or Aurora

- DynamoDB where appropriate

- ElastiCache/Redis

- OpenSearch if retained

- S3 application buckets

- database subnet groups

- database security groups

- encryption with KMS

- backup and retention policies

- secrets in Secrets Manager

- database initialization or migrations

- connectivity from EKS workloads

- application-specific IAM permissions

- read replicas or Multi-AZ configuration

- disaster-recovery considerations

External Secrets is ready, but there are not yet actual application secrets, databases, and workloads consuming them.

### CI/CD and GitOps

This is also largely outstanding:

- GitHub Actions pipelines

- code build and test stages

- Docker image builds

- ECR repositories

- image scanning

- artifact signing

- SBOM generation

- Terraform validation and security scanning

- deployment workflows

- Argo CD installation

- Argo CD applications

- environment promotion

- rollback strategy

- branch and pull-request controls

- policy gates

- secret handling in CI/CD

The platform currently exists primarily through manual Terraform execution rather than a complete automated delivery pipeline.

### Observability

We have only foundational pieces.

Still outstanding:

- Prometheus

- Alertmanager

- Grafana

- Loki

- Fluent Bit

- OpenTelemetry Collector

- AWS X-Ray integration

- Kiali

- dashboards

- alert rules

- service-level indicators

- application metrics

- distributed tracing

- log correlation

- retention policies

- alert routing

- runbooks

Metrics Server is not a complete monitoring solution. It mainly supports resource metrics for Kubernetes functions such as autoscaling.

### Notifications and incident response

We created some WAF alarm capabilities, but not a complete notification architecture.

Still needed:

- SNS topics

- email or other subscriptions

- CloudWatch alarms

- Alertmanager receivers

- deployment failure alerts

- infrastructure drift alerts

- security-event notifications

- GuardDuty/Security Hub/EventBridge routing

- application business notifications

- dead-letter queues where needed

- escalation and severity design

We also need to distinguish:

Operational notifications

from:

Application notifications

For example, an EKS node failure and an order-confirmation email should not share the same architecture.

### AIOps

AIOps is not implemented.

That area could include:

- centralized telemetry ingestion

- anomaly detection

- CloudWatch anomaly alarms

- Amazon DevOps Guru, if retained

- automated incident enrichment

- EventBridge-driven remediation

- Lambda remediation functions

- predictive capacity signals

- log and metric correlation

- incident summaries

- cost anomaly detection

- ChatOps integration

- automated rollback or containment with safeguards

At this point, AIOps exists as an architectural objective, not a deployed capability.

### Autoscaling and resilience

Still outstanding or incomplete:

- Karpenter

- Horizontal Pod Autoscaler

- Vertical Pod Autoscaler, if used

- PodDisruptionBudgets across workloads

- topology spread constraints

- multi-AZ workload placement

- chaos or failure testing

- backup and restore testing

- disaster-recovery validation

- load testing

- scaling tests

### Testing, documentation, and operational readiness

Still required:

- Terraform automated tests

- policy-as-code

- security scans

- Kubernetes manifest validation

- integration tests

- end-to-end tests

- performance testing

- failure testing

- operational runbooks

- architecture decision records

- cost estimates

- troubleshooting documentation

- clean deployment instructions

- full repository cleanup

## Realistic conclusion

Completing the entire final architecture by Thursday is not realistic if “complete” means production-quality implementation, testing, CI/CD, applications, data, observability, security, AIOps, and documentation.

A realistic Thursday target is a portfolio-ready MVP, not the final enterprise platform.

## Recommended Thursday MVP

Focus on demonstrating one complete vertical path:

User

↓

Route 53

↓

ALB/WAF

↓

Istio Gateway

↓

Sample commerce microservice

↓

Database or managed data service

Supported by:

- ExternalDNS

- External Secrets

- Cert-Manager

- basic CI/CD

- ECR

- Argo CD or GitHub Actions deployment

- Prometheus/Grafana minimum monitoring

- SNS or Alertmanager notification

- one autoscaling demonstration

This would prove the platform works end to end.

## Priority order through Thursday

### Monday

- Close External Secrets

- Cert-Manager

- Create a definitive implementation backlog based on the architecture

### Tuesday

- ECR repositories

- CI pipeline

- Deploy one or two representative microservices

- ExternalSecret integration

- Istio Gateway, VirtualService, and service-to-service routing

### Wednesday

- Minimal data layer

- Prometheus and Grafana

- logging baseline

- one alert and SNS notification

- Karpenter or HPA scaling demonstration

### Thursday

- end-to-end testing

- architecture validation

- README and diagrams

- cleanup

- commit history

- interview talking points

- clearly document remaining roadmap items

## What should move to the post-MVP roadmap

These should not block the Thursday portfolio release:

- full microservice suite

- advanced AIOps

- Shield Advanced

- full OpenTelemetry/X-Ray/Loki stack

- complex disaster recovery

- multi-environment promotion

- comprehensive chaos testing

- every database technology shown in the diagram

- advanced security automation

- complete enterprise notification escalation

The honest project status is:

Infrastructure foundation: advanced

Kubernetes platform: advanced

Application platform integration: early

Microservices: not complete

Data layer: not complete

CI/CD and GitOps: not complete

Observability: early

AIOps: not implemented

Production readiness: not complete

The right goal is to make CloudHustler demonstrably functional and professionally documented by Thursday, while presenting the remaining elements as a clearly defined enterprise roadmap.