## Phase 7 – Edge & Security

Internet

│

▼

Route 53

│

▼

CloudFront

│

├── ACM certificate

├── Cache policies

├── Origin request policies

├── Compression

├── Security headers

└── WAF

│

├── Managed rules

├── Rate limiting

├── IP reputation

├── Bot Control (optional)

├── Logging

└── Alarms

│

▼

ALB

│

▼

Istio Ingress

│

▼

EKS Applications

The implementation plan should be:

| Step | Workstream | What We Implement | Deliverable |
| --- | --- | --- | --- |
| 7.1 | CloudFront Foundation | Distribution in front of the existing public ALB | Working CDN/edge layer |
| 7.2 | TLS & DNS | ACM certificate integration and Route 53 alias to CloudFront | HTTPS edge endpoint |
| 7.3 | Cache Policies | Define cache behavior for static and dynamic traffic | Controlled caching |
| 7.4 | Origin Request Policies | Control headers, cookies, and query strings forwarded to ALB | Clean origin requests |
| 7.5 | Compression | Enable Brotli/Gzip where appropriate | Reduced payload size |
| 7.6 | Security Headers | HSTS, CSP, X-Content-Type-Options, Referrer-Policy, etc. | Edge response hardening |
| 7.7 | WAF Enhancement | Tune managed rules, rate limits, reputation lists | Hardened edge filtering |
| 7.8 | WAF Logging | Centralized WAF logs and monitoring | Security visibility |
| 7.9 | WAF Alarms | Block-rate and anomaly alarms | Proactive detection |
| 7.10 | Shield | Document Standard and evaluate Advanced | DDoS protection decision |
| 7.11 | Integration Testing | Validate DNS → CloudFront → WAF → ALB → Istio → EKS | End-to-end edge validation |
| 7.12 | Documentation | README, architecture, screenshots, validation commands | Phase documentation |
| 7.13 | Platform Validation | Security, caching, TLS and failure-path validation | Phase 7 sign-off |

One important architectural adjustment is that the current Route 53 alias should eventually point to CloudFront instead of directly to the ALB:

CURRENT

Route 53

│

▼

ALB

│

▼

Istio

│

▼

EKS

PHASE 7

Route 53

│

▼

CloudFront

│

▼

WAF

│

▼

ALB

│

▼

Istio

│

▼

EKS